The following schedule identifies the major system test activities to be performed, the order of activities, and the anticipated start and completion date of each activity.  The schedule references test scripts which are described in a subsequent section of this document. 

|  |  |  |  |
| --- | --- | --- | --- |
| Activity | Start | End | Checks |
| Prepare Test Plan | Wed  15Sep | Mon  27Sep | *Pass* |
| Review Test Plan | Thurs  23Sep | Fri  28Sep | *Pass* |
| Prepare Test Scripts, Checklists | Mon  27Sep | Fri  08Oct | *Pass* |
| Review Test Scripts | Mon  27Sep | Fri  08Oct | *Pass* |
| Prepare Test Environment | Wed  29Sep | Fri  01Oct | *Pass* |
| System Testing | **Mon**  **04Oct** | **Fri**  **22Oct** | *Pass* |
| General Functionality Testing | Mon   04Oct | Fri   08Oct | *Pass* |
| Performance Testing | Tues   05Oct | Wed   06Oct | *Pass* |
| Invoice Functionality Testing | Tues   12Oct | Fri   22Oct | *Pass* |
| May Invoice Testing | Thurs   14Oct | Fri   15Oct | *Pass* |
| User Group Test | Tues   12Oct | Wed   13Oct | *Pass* |
| Fix Program Problems | Mon  04Oct | Fri  22Oct | *Pass* |
| Evaluate Test Results | Mon  04Oct | Fri  22Oct | *Pass* |
| Install Acceptance Test release on Company XXX’s OS/2 server | Fri  22Oct | Fri  22Oct | *Pass* |
| Acceptance Testing | **Mon**  **25Oct** | **Fri**  **12Nov** | *Pass* |